Figma Handoff Brief

Online Exam-Prep Platform — for the designer who builds this in Figma

Prepared for: Arshad Ashraf  ·  Prepared by: Murtaza — Karsaaz Solutions  ·  14 September 2026

## Why this document exists

Canva was evaluated for this design pass and reconnected, but it has no app-screen or website-UI design type — its closest fit is a static slide deck, not a component-based, interactive design tool. Real screen-by-screen UI design for this product needs an actual UI design tool (Figma, as originally scoped). This brief is the practical bridge: it takes the two documents already produced — Screen_Inventory.xlsx and Design_System_Visual_Language.docx — and turns them into a ready-to-open Figma project structure, so whoever builds this (a hired designer, or Murtaza directly) can start placing frames immediately instead of re-deriving structure from two spreadsheets.

Use all three documents together: this brief for project setup and sequencing, Design_System_Visual_Language.docx for every visual/interaction rule, Screen_Inventory.xlsx as the literal list of what to build.

# 1. Figma File & Page Structure

One Figma file, pages split by platform first (because frame sizes differ), then by age tier (because visual tokens differ) — this mirrors the two axes already established in the design system doc (Section 3) and keeps the file navigable at 94+ screens.

| Figma page | Contents |
| --- | --- |
| 00 — Foundations | Design tokens as Figma Styles/Variables: colour (4.1–4.3), type scale (5.2), spacing (6.1), component set from Section 7 built as reusable Figma components. Build this page FIRST — every screen frame reuses it. |
| 01 — Web / Foundation (11+) | Web frames, Tier 1 screens. |
| 02 — Web / Core (GCSE-iGCSE) | Web frames, Tier 2 screens — the largest page. |
| 03 — Web / Advanced (A-Level) | Web frames, Tier 3 screens. |
| 04 — Web / Professional (Parent-Teacher-Admin) | Web frames, Tier 4 screens. |
| 05 — iOS | Native iOS frames, all tiers, grouped by epic. |
| 06 — Android | Native Android frames, all tiers, grouped by epic. |
| 07 — Flows & Prototyping | Connected click-through flows for the key journeys (onboarding, a full practice session, a voice-tutor session, marking review) — this is where the product actually becomes demoable. |

Frame naming convention: reuse the Screen ID column from Screen_Inventory.xlsx exactly, e.g. "A-01 — Homepage", "J-01 — Voice Tutor Conversation". This keeps every frame traceable back to its source user story and priority without retyping anything.

# 2. Artboard / Frame Sizes

| Platform | Frame size | Notes |
| --- | --- | --- |
| Web — desktop | 1440 × 1024 | Content column max-width 720px centred, per Design System 6.2. |
| Web — tablet | 834 × 1194 | Two-column layout breakpoint, 6.2. |
| Web — mobile web | 390 × 844 | Single column, bottom tabs — same as iOS frame width for easy reuse. |
| iOS | 390 × 844 (iPhone 14/15 base) | Use Figma's iOS device frame preset; respect safe areas per Design System 6.3. |
| Android | 360 × 800 (Material baseline) | Use Figma's Android device frame preset; Material 3 structure, re-themed per Design System 11.3. |

# 3. Build Order (matches the architecture doc's phasing)

Screen_Inventory.xlsx already carries a Priority column (Must / Should / Could / Won't yet) and a Phase column. Build in this order so the highest-value, pilot-critical screens exist first and the Foundations page (Section 1) is never skipped:

| Order | Scope | Why |
| --- | --- | --- |
| 1 | Foundations page — all tokens + core components (Section 7 of the design system doc) | Everything else depends on this; skipping it produces 94 inconsistent one-off screens. |
| 2 | All "Must" priority, "Pilot"/Phase-1 screens — Question Card, Voice Tutor states, Marking Reviewer Queue, core auth/onboarding, School/B2B admin basics | These are the screens the pilot's own success criteria (>95% marking accuracy, working voice mode, working marking review) actually depend on. |
| 3 | Remaining "Must" and "Should" screens across all four tiers | Rounds out the core student/parent/teacher experience. |
| 4 | Web/mobile parity pass — for every screen built once, build its counterpart on the other platform(s) per the Platform column in Screen_Inventory.xlsx | Avoids building the same screen twice from scratch — reuse the Figma components, adapt the frame. |
| 5 | "Could" and "Won't (yet)" screens (e.g. gamification, Tutor Marketplace) | Lowest priority — build last, and only if timeline allows before the pilot. |
| 6 | Flows & Prototyping page — wire up the key click-through journeys | Do this once the underlying screens are stable, not before. |

# 4. What "Done" Looks Like

- Every row in Screen_Inventory.xlsx has a corresponding Figma frame, named by its Screen ID, on the correct platform + tier page.

- Every frame uses only components from the Foundations page — no one-off buttons, cards, or colours invented mid-screen.

- The four click-through flows in Section 3 (Flows & Prototyping) are wired and demoable end-to-end.

- A design QA pass checks every frame against Design_System_Visual_Language.docx Section 10 (accessibility) — contrast, text scaling, reduced-motion notes attached as annotations for engineering handoff.

# 5. Status & Next Step

This brief, Screen_Inventory.xlsx, and Design_System_Visual_Language.docx are the complete package needed to start the Figma build — no further prep work is blocking it. The next action is Murtaza's: either build this directly in Figma using the structure above, or hand this exact package to a UI/UX designer as their brief.