Requirements Baseline

Version 1.0 — LOCKED

UK exam-prep platform · GCSE / iGCSE Chemistry pilot · placeholder name “Study Loop”

| Document | Detail |
| --- | --- |
| Prepared for | Arshad Ashraf |
| Prepared by | Karsaaz Solutions |
| Date locked | 21 September 2026 |
| Supersedes | All earlier scope statements; read with Technical Architecture FINAL v2 |
| Companion files | Requirements_Lock_v1.0_Delta.xlsx · Study Loop prototype (121 screens) · Design System · Figma Handoff Brief |

Contents

1. Purpose and change control

2. Product principles (locked)

3. Client requirements register

4. Locked technology decisions

5. Marking and quality model

6. AI data boundary

7. Scope added in v1.0

8. New user stories

9. Non-functional requirements

10. Out of scope for the MVP

11. Pending decisions (not requirements)

12. Sign-off

# 1. Purpose and change control

This document fixes the scope of the MVP and pilot. It brings together the client's requirements from every round so far, the thirteen locked technology decisions, the gaps found in the full review on 21 September 2026, and the decisions taken in that review.

From this version onward, scope changes go through a written change request agreed by both sides. Two rules apply to every change:

- Any requirement the client has stated is implemented. It is never removed or quietly reduced by the delivery team.

- Simplification applies only to items the delivery team itself added.

# 2. Product principles (locked)

## 2.1 AI drives the education, not the identity

The AI's job is educational: it reads learner answers, marks them, explains, and generates study and question material grounded in past-paper style. It never receives who the learner is. Names, dates of birth, email addresses, schools and stable user IDs are never sent to any AI vendor.

## 2.2 Human review only where the client asked for it

A-Level long answers keep mandatory human review, as the client required. For GCSE and iGCSE there is no routine human review queue: marking is instant, and people only handle exceptions.

## 2.3 Subscription business

Families subscribe monthly through Stripe. Schools pay the same per-pupil price by invoice and purchase order.

# 3. Client requirements register

Every point raised by the client so far, and where it lives in the product.

| Client requirement (round) | How it is implemented |
| --- | --- |
| Both iGCSE boards, separate topic trees (R1, R2) | Implemented — M-01 shows all 7 board tracks; boards kept as separate trees |
| Off PMT (R1) | Content constraint — E-02 records source and licence per item; no PMT material |
| App + web both in MVP (R1) | Native iOS/Android + web; parent mobile home added (H-10) |
| A-Level: AI-assisted marking + mandatory human review (R1) | Implemented — F-09 provisional mark for students, F-05 A-Level review workbench |
| Webcam excluded (R1) | No webcam anywhere in scope |
| Voice mode from day 1 (R1) | J-01 voice tutor + J-06 consent and error states |
| Gamification held back (R1) | Badges, streaks and XP moved to Phase 2 and removed from MVP screens |
| B2B schools launching in parallel (R1) | O-01 to O-07 incl. assignments, insights, rostering, SSO, DPA, invoicing |
| Same pricing tier for schools and families (R1) | Per-pupil price identical; schools pay by invoice (O-07) |
| Stripe (R1) | Stripe for subscriptions, dunning and school invoices |
| Pilot success = marking accuracy >95% (R1) | Q-01 accuracy dashboard against examiner-marked gold set |

# 4. Locked technology decisions

Unchanged from Technical Architecture FINAL v2 (14 September 2026). One component is added in section 6: the AI Gateway.

| # | Area | Decision |
| --- | --- | --- |
| 1 | Primary LLM | Anthropic Claude, direct API |
| 2 | Hosting | Self-hosted Docker (Hetzner-style) |
| 3 | Database | PostgreSQL |
| 4 | Vector store | pgvector (same instance) |
| 5 | Voice | Google Cloud Speech (STT + TTS) |
| 6 | Vision / handwriting | Claude vision |
| 7 | Mobile | Native Swift + Kotlin |
| 8 | Safety classifier | Second, independently prompted Claude call |
| 9 | Age assurance | In-house, swappable interface |
| 10 | DBS checks | uCheck |
| 11 | Push | OneSignal |
| 12 | Email | Postmark |
| 13 | Events | Redis Streams / direct DB for pilot; Kafka deferred |

# 5. Marking and quality model

## 5.1 A-Level (mandatory human review)

- The AI marks the answer and shows it immediately, labelled provisional (screen F-09).

- The answer enters the A-Level review workbench (F-05). Reviewers see the answer and the AI's marking trail, but not the student's identity.

- The reviewer confirms or adjusts the mark. Only then does it count toward progress and the predicted grade. Target turnaround: 48 hours.

- Adjusted marks are added to the gold set used to measure accuracy.

## 5.2 GCSE and iGCSE (exception-based)

- Every answer is marked instantly and the mark is final.

- An answer goes to the exceptions queue (F-10) only if the AI's confidence is low, two independent marking passes disagree, or the student disputes the mark (F-04).

- Every resolved exception is added to the gold set.

## 5.3 AI-generated questions

Each generated question passes five automated checks: grounding in a real past-paper source, spec-point tag, mark-scheme consistency with the mark allocation, duplicate detection, and answerability by the marking model. Passing questions publish automatically. Only failures reach a person (E-01).

## 5.4 How the ≥95% pilot target is measured

Accuracy is agreement between AI marks and an examiner-marked gold set, measured per marking point and reported by board and question type (Q-01). Exact-total-mark agreement and over-marking rate are also reported. A prompt change can only go live if it beats the current version on the gold set and stays at or above 95% (Q-03). The gold set's owner and size are listed as pending in section 10.

# 6. AI data boundary

All calls to Claude and Google Cloud Speech pass through one internal service, the AI Gateway (Q-02).

| Sent to the AI | Never sent to the AI |
| --- | --- |
| Question text and mark scheme | Name, date of birth, email |
| The learner's answer (after redaction) | School, class or teacher |
| Board and spec-point tag | Any stable user or account ID |
| A random token that changes on every request | Parent or payment details |

Some personal data can arrive inside content even when no identity fields are sent. The gateway handles each route:

| Route | Risk | Control |
| --- | --- | --- |
| Typed answers and chat | A learner writes their name, school or personal details | Redaction against our own name and school lists plus pattern matching; flagged items map back to the learner only inside our database |
| Photos of work (D-06, F-08) | Name or candidate number on the paper; faces | Header area masked and crop prompt before upload |
| Voice (J-01) | Audio itself is personal data | The one exception: audio goes to Google Cloud Speech. Separate parent consent (J-06); transcripts kept 30 days and visible to parents (H-09) |

This removes almost all AI-vendor exposure from the school DPA and the DPIA. The platform itself still holds children's data, so under-13 consent, the ICO Children's Code, age assurance and school DPAs remain the platform's own obligations.

# 7. Scope added in v1.0

Twenty-seven new screens and one new epic (Q · AI Operations & Quality) take the inventory from 94 to 121 screens. All are in the published prototype, tagged NEW.

| Screen | Name | Epic | Platform | Priority | Stories |
| --- | --- | --- | --- | --- | --- |
| B-10 | Email Verification | B | Web | Must | US-100 |
| B-11 | Child Login — Picture PIN | B | Web | Must | US-101 |
| C-08 | Manage Subscription & Cancel | C | Web | Must | US-106 |
| C-09 | Payment Failed / Dunning | C | Web | Must | US-107 |
| C-10 | Billing History & Family Billing | C | Web | Should | US-108 |
| D-11 | Mock Paper Results & Review | D | Web | Must | US-109 |
| D-12 | Chemistry Structured Answer Input | D | Web + Mobile | Must | US-110 |
| E-02 | Question Authoring & Past-Paper Import | E | Web (internal) | Must | US-111 |
| F-09 | A-Level Provisional Mark / In Review | F | Web + Mobile | Must | US-113 |
| F-10 | Marking Exceptions — GCSE/iGCSE | F | Web (internal) | Must | US-115 |
| H-09 | Parent Controls & AI Transcripts | H | Web + Mobile | Must | US-116 |
| H-10 | Parent Home (mobile) | H | Mobile | Must | US-117 |
| J-06 | Voice Consent & Error States | J | Web + Mobile | Must | US-118 |
| L-05 | Age Assurance | L | Web | Must | US-105 |
| O-04 | Teacher Homework / Assignment Builder | O | Web | Must | US-119 |
| O-05 | Class Misconception Heatmap & Pupil Drill-Down | O | Web | Must | US-120 |
| O-06 | School Onboarding — Rostering & SSO | O | Web | Must | US-121 |
| O-07 | School DPA & Invoice Billing | O | Web | Must | US-122 |
| P-03 | Support Admin Console | P | Web (internal) | Must | US-123 |
| P-04 | Audit Log | P | Web (internal) | Must | US-124 |
| Q-01 | Marking Accuracy Eval Dashboard | Q | Web (internal) | Must | US-125 |
| Q-02 | AI Gateway — Privacy Boundary Log | Q | Web (internal) | Must | US-126 |
| Q-03 | Prompt & Model Configuration | Q | Web (internal) | Must | US-127 |
| Q-04 | AI Cost & Usage | Q | Web (internal) | Should | US-128 |
| Q-05 | AI Safety Flags Queue | Q | Web (internal) | Must | US-129 |
| Shell-09 | Web Login, Reset & Staff MFA | Shell | Web | Must | US-102, US-103 |
| Shell-10 | Legal Pages & Cookie Consent | Shell | Web | Must | US-104 |

## 7.1 Revised screens

| Screen | Name | What changed |
| --- | --- | --- |
| E-01 | AI Question QC — Exceptions (was: Review Queue) | Every question reviewed by a human → automated 5-check QC; only failures reach a human |
| F-05 | A-Level Review Workbench (was: Marking Reviewer Queue) | Mixed-level queue → A-Level only, anonymised, with AI marking trail, adjust/confirm and 48h SLA tracking |
| K-01 | Badges & Streaks | Could → Won't (MVP); labelled Phase 2 per client Round 1 |
| D-08 | Daily Micro-Goal Widget | Streak element removed; goal progress kept |
| Shell-01 | Student Home Dashboard | Streak counter removed from greeting |

# 8. New user stories

Thirty-one stories, numbered from US-100 to follow the existing 99-story catalogue.

| ID | As a… | I want to… | Priority | Screens |
| --- | --- | --- | --- | --- |
| US-100 | Parent | verify my email with a code before adding a child | Must | B-10 |
| US-101 | 11+ learner | log in with a picture PIN instead of an email and password | Must | B-11 |
| US-102 | Parent, student or teacher | log in on the web, reset my password and use Google or Microsoft sign-in | Must | Shell-09 |
| US-103 | Staff member, reviewer or school admin | be required to use two-step verification | Must | Shell-09 |
| US-104 | Visitor | read plain-English terms, privacy and AI-data pages and choose which cookies to allow | Must | Shell-10 |
| US-105 | Platform | confirm the paying account holder is an adult using a swappable method | Must | L-05 |
| US-106 | Parent | get a reminder before my free trial ends and cancel in two clicks | Must | C-08 |
| US-107 | Parent | be told when a payment fails and update my card while my child keeps access | Must | C-09 |
| US-108 | Parent with more than one child | see one bill for all children and download invoices | Should | C-10 |
| US-109 | Student | see my mock paper result broken down by topic with a targeted drill | Must | D-11 |
| US-110 | Chemistry student | write equations with state symbols, give numeric answers with units and significant figures, and open a periodic table | Must | D-12 |
| US-111 | Content team member | author questions with mark schemes and import past papers with spec tags and licence status | Must | E-02 |
| US-112 | Content team member | see only generated questions that fail automated quality checks | Must | E-01 (revised) |
| US-113 | A-Level student | see my AI mark labelled provisional with review status and expected turnaround | Must | F-09 |
| US-114 | A-Level reviewer | confirm or adjust the AI mark using its marking trail, without seeing the student's identity | Must | F-05 (revised) |
| US-115 | Operations reviewer | resolve only GCSE/iGCSE answers that were low-confidence, where two marking passes disagreed, or that a student disputed | Must | F-10 |
| US-116 | Parent | switch voice and chat on or off, set time limits and quiet hours, and read my child's AI tutor conversations | Must | H-09 |
| US-117 | Parent | see my children's progress and reports in the mobile app | Must | H-10 |
| US-118 | Parent / student | give separate consent for voice, and see clear microphone and connection errors with a text fallback | Must | J-06 |
| US-119 | Teacher | set adaptive homework for a class with due dates and track completion | Must | O-04 |
| US-120 | Teacher | see a class misconception heatmap and drill into any pupil | Must | O-05 |
| US-121 | School admin | import pupils and classes from our MIS or a CSV and enable Google/Microsoft SSO | Must | O-06 |
| US-122 | School business manager | sign the DPA online and pay by invoice and purchase order | Must | O-07 |
| US-123 | Support agent | look up an account, issue a refund or send a password reset without seeing learning content | Must | P-03 |
| US-124 | Compliance lead | see an append-only log of every privileged action | Must | P-04 |
| US-125 | Product owner | see marking accuracy against the examiner-marked gold set by board and question type | Must | Q-01 |
| US-126 | Data protection lead | verify that no personal data reaches any AI vendor and review every redaction | Must | Q-02 |
| US-127 | AI engineer | version prompts and promote one only when it beats the live version on the gold set | Must | Q-03 |
| US-128 | Business owner | see AI cost per active student broken down by task | Should | Q-04 |
| US-129 | Safeguarding lead | review AI safety-classifier flags and escalate concerns to the DSL | Must | Q-05 |
| US-130 | Product owner | hold badges, streaks and XP back to Phase 2 and remove them from MVP screens | Won't (MVP) | K-01, D-08, Shell-01 (revised) |

# 9. Non-functional requirements

Proposed targets for the pilot, to be confirmed in the next call.

| Area | Requirement |
| --- | --- |
| Marking speed | Text answers marked in under 5 seconds (95th percentile) |
| Voice | Under 2 seconds from end of speech to start of tutor reply |
| Availability | 99.5% monthly for learner-facing services; graceful fallback if an AI vendor is unavailable |
| Security | Two-step verification for all staff, reviewers and school admins; append-only audit log kept 7 years (P-04); Cyber Essentials Plus before first school contract |
| Privacy | UK GDPR, ICO Children's Code with high-privacy defaults, DPIA before pilot; no personal data to AI vendors (section 6) |
| Accessibility | WCAG 2.2 AA; dyslexia font, reduced motion and simplified-language options |
| Consumer law | DMCC Act 2024 subscription rules: trial-end reminder and two-click cancel (C-08) |
| Unit economics | AI cost per active student tracked monthly against a budget agreed with the client (Q-04) |
| Backups | Daily encrypted Postgres backups, tested restore each month |

# 10. Out of scope for the MVP

| Item | Status |
| --- | --- |
| Badges, streaks, XP (K-01) | Phase 2 — held back per client |
| Tutor marketplace (N-01 to N-03) | Won't (yet) |
| Webcam features | Excluded per client |

# 11. Pending decisions (not requirements)

These do not change the locked scope but must be settled by the dates shown.

| # | Item | Owner | Needed by |
| --- | --- | --- | --- |
| P-1 | Marking-review staffing (now A-Level only) — who, how many, cost | Client | Before A-Level go-live |
| P-2 | Owner and budget for the examiner-marked gold set (target ≥2,000 answers across both iGCSE boards + GCSE) | Client | Before pilot build starts |
| P-3 | Exam-board licensing for verbatim past-paper items | Client | Before items are shown to students |
| P-4 | Final OSA legal opinion → age-assurance method | Client legal | Before public launch |
| P-5 | Per-school DPA legal review (template in O-07) | Client legal | Before first school signs |
| P-6 | Pilot budget and timeline (Arshad's Round 2 question) | Karsaaz → Client | Next call |
| P-7 | Final sign-off authority for requirements changes | Client | Next call |
| P-8 | Product name (Study Loop is a placeholder) | Client | Before marketing site build |
| P-9 | Whether schools require UK-only hosting (Hetzner is EU) | Client / pilot schools | Before first school signs |
| P-10 | Final design reference: HTML prototype/PDF vs rebuild in Figma | Karsaaz + Client | Before engineering handoff |

# 12. Sign-off

By signing, both parties agree that this document is the locked scope for the MVP and pilot, and that later changes follow the change control in section 1.

|  | Client | Karsaaz Solutions |
| --- | --- | --- |
| Name | Arshad Ashraf | Murtaza |
| Signature |  |  |
| Date |  |  |