TECHNICAL ARCHITECTURE & BUILD PREREQUISITES

Online Exam-Prep Platform — v3: technology decisions locked (v2) + Requirements Baseline v1.0 changes

Prepared by Murtaza · 14 September 2026 · updated 21 September 2026 for Requirements Baseline v1.0 · Internal

v2 (14 Sep 2026) recorded the 13 locked technology decisions. v3 (21 Sep 2026) keeps all 13 unchanged and adds the architecture consequences of the requirements lock: a new AI Gateway that keeps personal data away from every AI vendor, an exception-based marking model for GCSE/iGCSE, automated question QC, and an AI Operations & Quality layer. These are summarised in Section 10 and folded into Sections 1, 4, 5, 6 and 9. Where anything conflicts, Section 10 and Requirements_Baseline_v1.0_LOCKED.docx win.

# 1. Locked Requirements Baseline

Updated for Requirements Baseline v1.0 (21 Sep 2026) — see Requirements_Baseline_v1.0_LOCKED.docx and the Decision Log sheet in Project_Open_Items_Tracker.xlsx:

- Content: 5 GCSE boards (AQA, Edexcel, OCR, Eduqas, WJEC) + BOTH iGCSE boards (Edexcel Intl 4CH1, Cambridge 0620/0971) = 7 board-tracks. Official board sites only, no PMT. AI-rewritten revision notes.

- Platform: Web app AND native mobile app, both in MVP.

- Marking: Objective questions fully automated. GCSE/iGCSE AI marks are instant and final; people only handle exceptions (low confidence, two passes disagree, or a student dispute). A-Level long answers: AI marks shown as provisional, then every one is confirmed by a human reviewer (client Round 1). Target: ≥95% accuracy against an examiner-marked gold set.

- Voice: Live spoken AI tutor from day 1, not Phase 3.

- Channels: Direct-to-consumer AND schools (B2B) launch in parallel.

- Excluded: Webcam/biometric sensing. Gamification (badges, streaks, XP) held back to Phase 2 per client Round 1. Tutor marketplace not in MVP.

- AI data boundary: no personal data (name, DOB, email, school, stable user ID) is ever sent to an AI vendor. Voice audio to Google Cloud Speech is the one consented exception.

- Commercial: Same pricing tier across GCSE/iGCSE/A-Level. Stripe for payments.

# 2. Locked Technology Decisions

Made this session, in order of how much they gate everything else:

| # | Decision | Choice | Why |
| --- | --- | --- | --- |
| 1 | Primary LLM vendor | Anthropic Claude, direct API | Strongest reasoning/rubric-following for the >95% marking-accuracy KPI and the most safety-conscious behaviour for the safeguarding/disclosure-detection work. Trade-off accepted: no native realtime voice, so voice needed its own decision (#5). |
| 2 | Hosting | Self-hosted Docker (Hetzner-style) | Matches how VycePay and PayBridge already run. Lowest cost, full control. Means the team owns provisioning, backups, patching and uptime directly — no managed-cloud safety net (see Section 8). |
| 3 | Database | PostgreSQL for everything | pgvector (needed for the RAG vector store) only runs on Postgres, so this also decides the relational engine — one DB to operate instead of two. content_model_schema.sql gets ported from its Oracle dialect to Postgres syntax. |
| 4 | Vector store | pgvector, same Postgres instance | Resolved by #3 — no separate vector-DB vendor or instance to run. |
| 5 | Voice (STT/TTS) | Google Cloud Speech (STT + TTS) | Bundled pair from one vendor rather than stitching two specialists. Because it's not a single realtime voice API (unlike an OpenAI/Gemini-native option), the team owns the STT → Claude → TTS orchestration and turn-taking logic directly — flagged as real build effort in Section 8. |
| 6 | Vision / handwriting marking | Claude vision — no new vendor | Claude already does the reasoning/marking; its vision input reads handwritten working directly. Keeps every marking tier on one model family for consistent rubric-following. |
| 7 | Mobile app | Native — Swift (iOS) + Kotlin (Android) | Best platform performance and full API access, including for voice audio handling. Trade-off accepted: two more specialist skillsets to staff, on top of the existing Java + React team (see Section 8). |
| 8 | Safety / moderation classifier | Secondary Claude call, independent classifier | No new vendor — a separate, independently-prompted Claude call reviews every exchange for safety concerns and welfare-disclosure signals, so it doesn't inherit the tutor persona's own blind spots. |
| 9 | Age assurance (OSA) | Lightweight in-house, built swappable | Self-declared age + parental consent for under-13s now, architected behind an interface so a full vendor (Yoti/Persona-style) can be swapped in without a redesign if the pending legal OSA opinion requires stronger verification. |
| 10 | DBS check provider | uCheck | API-first UK DBS umbrella body built for onboarding many individual applicants — fits vetting many tutors/reviewers over time rather than a one-off HR check. |
| 11 | Push notifications | OneSignal | One push layer over FCM/APNs shared across the two separate native codebases (#7), avoiding duplicate push-integration work. |
| 12 | Transactional email | Postmark | Strong transactional deliverability, simple API, no AWS account needed — consistent with the self-hosted (#2), not-AWS direction. |
| 13 | Event streaming | Deferred — Redis Streams / DB writes for the pilot | Pilot-stage telemetry volume (1-2 subjects) doesn't justify a Kafka cluster to operate on self-hosted infra. Revisit once real volume demands it. |

# 3. Architecture Overview

Same core principle as the original sketch: keep the transactional 90% (accounts, billing, content catalogue, pricing) on a Java/Spring Boot core, and isolate the genuinely AI-native work as separately scalable services — now fully self-hosted on Docker rather than a managed cloud, with PostgreSQL as the single database engine and Anthropic Claude as the sole primary AI vendor (voice is the only piece stitched to a second vendor, Google Cloud Speech).

Colour key: blue = existing/extended stack; teal = AI-native services; amber = the safeguarding/disclosure path; green = a locked vendor decision from Section 2; grey = still pending, but on Arshad's or legal's desk, not an architecture call.

# 4. Service Breakdown

| Service | Owns | Locked tech |
| --- | --- | --- |
| Core Platform API | Accounts, billing, multi-child/parent profiles, content catalogue, pricing, DPA/consent records | Java/Spring Boot on self-hosted Docker; PostgreSQL. Add school + school_dpa_status and staff_vetting_record tables. |
| Content & Question-Gen Service | RAG over past papers/mark schemes; questions and mock papers for all 7 board-tracks | Claude API via the AI Gateway + pgvector (same Postgres instance). Automated 5-check QC; only failures reach E-01. |
| Mastery / Knowledge-Tracing Service | BKT → DKT mastery models, IRT ability estimates | Java/Spring, unchanged by this round. |
| Marking Service (tiered) | Objective auto-marking; GCSE/iGCSE instant final marking with exceptions routing; A-Level provisional marking into the review workbench; handwriting/photo marking | Objective tier stays deterministic Java. Written/handwritten answers: Claude (incl. vision) via the AI Gateway, two independent passes + confidence score. Queues: marking_exception (GCSE/iGCSE), marking_review_queue (A-Level). |
| Voice Tutor Service | STT → tutor dialogue → TTS; Socratic scaffolding tied to the mastery layer | Google Cloud Speech (STT+TTS) + Claude for dialogue reasoning — three-way orchestration the team builds and owns, since it isn't one integrated realtime API. |
| Engagement Telemetry Service | Interaction events → rolling engagement score → confusion-rescue triggers | Redis Streams / direct DB writes for the pilot; Kafka deferred. |
| Safety & Moderation Service | Secondary monitoring, off-topic/concerning-content flagging, disclosure detection, audit log | Independent secondary Claude call, own prompt/context — no new vendor. |
| Reporting & Compliance Layer | Parent/student reports, consent management, age-band gating, AADC + OSA record-keeping | Java service over the same Postgres store; owns the lightweight age-assurance record (swappable interface). |
| Teacher / School Admin Console (Phase 1) | Class-level mastery/engagement view, DPA status, safeguarding contact | Phase 1 — B2B launches alongside consumer. |
| Safeguarding / Disclosure Escalation (Phase 1) | Routes a welfare disclosure to a named human, logs it, tracks resolution | New service; consumes flags from the Safety & Moderation Service's Claude classifier. |
| AI Gateway (NEW v3) | Single exit point for every Claude and Google Cloud Speech call: per-request random tokens, free-text and image redaction, logging, vendor fail-over behaviour | Java/Spring service in front of all AI calls. Owns ai_gateway_log and redaction_event. Screen Q-02. |
| AI Ops & Quality (NEW v3) | Gold-set accuracy evaluation, prompt/model versioning and promotion, AI cost per active student, safety-flag triage | Java/Spring + Postgres. Screens Q-01 to Q-05. Prompt promotion gated on the gold set (≥95%). |
| Support & Audit (NEW v3) | Support console without learning-content access; append-only audit of every privileged action | Postgres append-only audit_log, 7-year retention. Screens P-03, P-04. |

# 5. Data Architecture

content_model_schema.sql's structure carries over — qualification, exam_board, subject, specification, spec_unit, spec_topic, board_style_profile, question, mark_scheme, question_generation_log, plus the learner-side tables — but is now ported to PostgreSQL syntax rather than Oracle, and the pgvector extension lives in the same database rather than a separate vector store. exam_board already being a proper dimension means the second iGCSE board needs new rows, not new tables.

New tables the locked requirements and this session's decisions require:

- school and school_dpa_status — B2B tenant record and DPA state, linked to student_enrolment.

- staff_vetting_record — uCheck DBS/Barred-List status per tutor/marking-reviewer, with expiry tracking.

- voice_session_transcript and safeguarding_disclosure_log — required now that voice mode and the Claude-classifier disclosure path both exist.

- marking_review_queue — now A-Level only (every long answer, anonymised, 48h SLA). GCSE/iGCSE exceptions use the new marking_exception table (Section 10.6).

- age_assurance_record — method used (currently: self-declared + parental consent) and outcome, kept swappable per decision #9.

# 6. AI Integration — Final Shape

6.1 Question-generation & marking-grounding pipeline (RAG)

Claude API (direct) + pgvector on the same self-hosted Postgres instance, over ingested past papers and mark schemes for all 7 board-tracks. Every generated question passes five automated checks before it publishes — see 10.4. Only failures reach a person (E-01). All calls go through the AI Gateway (10.1). Still gated by the exam-board licensing question (P-3).

6.2 Tiered marking

Objective tier: deterministic, rule-based, in the Java service. GCSE/iGCSE written answers: Claude marks instantly and the mark is final; two independent marking passes plus a confidence score decide whether an answer goes to the exceptions queue. A-Level long answers: Claude marks as a provisional first reader and every answer goes to the A-Level review workbench. Full model in 10.3; the ≥95% KPI is measured as described in 10.5.

6.3 Voice Tutor

Google Cloud Speech-to-Text → Claude (dialogue + Socratic scaffolding, tied to the mastery/pedagogy layer) → Google Cloud Text-to-Speech. Because this is three services stitched together rather than one integrated realtime API, latency and turn-taking (knowing when the student has finished speaking, handling interruptions) is engineering work the team owns directly — budget a dedicated performance-testing pass before the pilot includes voice, not just a feature checklist.

6.4 Handwriting / photo marking

Same Claude vision call reads handwritten working directly — no separate OCR vendor. Before upload, the paper's header area (name, candidate number) is masked and the student is prompted to crop (10.2).

6.5 Safety, moderation & disclosure detection

A second, independently-prompted Claude call reviews every tutor/voice exchange — flagging off-topic content, refusing to become a homework-answering shortcut, and specifically watching for welfare disclosures that must route to a human via the Safeguarding/Disclosure Escalation service.

# 7. Build Sequencing

| When | What |
| --- | --- |
| Now — before dev starts | Sign Anthropic's enterprise DPA (decision #1); provision the self-hosted Docker environment — server, backups, security hardening (#2); stand up PostgreSQL + pgvector (#3/#4); confirm Google Cloud Speech account + quota (#5); get the exam-board licensing answer in writing (still pending, not an architecture item); start hiring/contracting the two native mobile specialists (#7). |
| Parallel to pilot build | uCheck-based DBS vetting process (#10); per-school DPA template (legal, pending); KCSIE-aligned policy pack; content sourcing/tagging across all 7 board-tracks; OneSignal + Postmark account setup (#11/#12) — low effort, do early. |
| Phase 1 — pilot (Chemistry, both iGCSE boards + 5 GCSE boards) | Core Platform API on self-hosted infra; Content & Question-Gen Service (Claude + pgvector); objective-tier marking; Voice Tutor Service (basic scope, with the STT→Claude→TTS orchestration built and latency-tested); Teacher/School Admin Console (basic B2B view); Safeguarding/Disclosure Escalation (must exist before schools onboard). |
| Phase 2 — post-pilot widen | Long-form marking human-review queue at full scale with defined QA sampling; Safety & Moderation Service hardening; remaining subjects (Maths, English, Physics, Biology). |
| Phase 3 | DKT upgrade from BKT; cohort/anonymised benchmarking; gamification, once the compliance-aware design pass is done; revisit Kafka if telemetry volume justifies it. |

# 8. Staffing & Operational Implications of These Decisions

Worth surfacing explicitly, since a few of today's choices trade lower cost/higher control for more the team has to own directly:

- Self-hosted infra (#2): no managed database, no managed Kubernetes, no automatic failover — provisioning, backups, security patching and uptime monitoring are now the team's job, not a cloud vendor's. Budget real DevOps time, not just app-development time.

- Native mobile (#7): two more specialist skillsets to staff or contract (Swift/iOS, Kotlin/Android) beyond the existing Java + React depth — a real hiring/contracting item, not just a technical choice.

- Voice orchestration (#5): stitching Google Speech and Claude yourself means the team owns turn-taking, interruption handling and latency tuning that a single integrated realtime API would otherwise absorb — worth a short technical spike before committing to the day-1 voice timeline.

- Two-vendor AI story (#1 + #5): Anthropic and Google both need their own DPAs and compliance review — slightly more legal overhead than a single-vendor route, but each vendor is doing the job it's strongest at.

# 9. Still Pending — Not Architecture, Needs Arshad or Legal

- Exam-board licensing — confirmation in writing from each board that AI-generation use at scale is covered.

- Per-school DPA contracts — legal drafting, not a technology decision.

- Marking-review staffing (P-1) — now A-Level only, plus a small GCSE/iGCSE exceptions role. Arshad to confirm who, how many, cost.

- Final OSA legal opinion — determines whether decision #9's lightweight age-assurance approach is sufficient or needs the vendor swap-in.

- UK-only hosting (P-9) — if pilot schools require UK hosting, Hetzner (EU) needs a UK alternative for school tenants.

- Gold set (P-2) — owner and budget for ≥2,000 examiner-marked answers; needed before pilot build starts.

# 10. Requirements Baseline v1.0 — Architecture Changes (21 Sep 2026)

None of the 13 technology decisions change. What changes is how the AI is used: it only ever sees education content, humans only handle exceptions (except A-Level, where the client asked for full review), and quality is measured continuously against a gold set.

10.1 AI Gateway — the data boundary

Every call to Claude and Google Cloud Speech goes through one internal service. No other service may hold vendor API keys. The gateway replaces identity with a random token that changes on every request; the mapping stays only in our database.

Model-agnostic by design (D-28): the gateway routes each task (marking, question generation, spec tagging, QC checks, tutor dialogue, safety classification) to a configurable model per prompt_version. The pilot runs every task on Claude. Later, a self-hosted open-weight model on our own GPU servers can take over a task only after it passes the same gold-set gate as any prompt change: beat the live version and stay at or above 95%. Likely order: batch generation, tagging and QC first; tutor and safety next; marking last. Because no service calls a vendor directly, a switch is a configuration change, not a rebuild.

| Sent to the AI | Never sent to the AI |
| --- | --- |
| Question text and mark scheme | Name, date of birth, email |
| The learner's answer (after redaction) | School, class or teacher |
| Board and spec-point tag | Any stable user or account ID |
| A random per-request token | Parent or payment details |

10.2 Controls by route

| Route | Risk | Control |
| --- | --- | --- |
| Typed answers and chat | Learner writes their name, school or personal details | Redaction against our own name/school lists plus pattern matching; flagged items map back to the learner only inside our database; every redaction logged (Q-02). |
| Photos of work (D-06, F-08) | Name or candidate number on the paper; faces | Header area masked and crop prompt before upload; image never leaves the gateway unmasked. |
| Voice (J-01) | Audio itself is personal data | The one exception: audio goes to Google Cloud Speech. Separate parent consent (J-06); transcripts kept 30 days and visible to parents (H-09). |

10.3 Marking model

| Level | Flow |
| --- | --- |
| GCSE / iGCSE | Instant, final mark. Answer goes to the exceptions queue (F-10) only if confidence is low, two independent marking passes disagree, or the student disputes (F-04). Every resolved exception joins the gold set. |
| A-Level | AI mark shown immediately as provisional (F-09). Every answer enters the anonymised review workbench (F-05) with the AI marking trail; reviewer confirms or adjusts within 48h. Only then does it count toward progress. Adjusted marks join the gold set. |

10.4 Automated question QC

Each generated question must pass five checks before publishing: (1) grounding in a real past-paper source, (2) spec-point tag, (3) mark-scheme consistency with the mark allocation, (4) duplicate detection, (5) answerability by the marking model. Failures go to E-01; nothing else needs a person.

10.5 Evaluation and prompt promotion

Accuracy = agreement between AI marks and an examiner-marked gold set, measured per marking point and reported by board and question type (Q-01), plus exact-total agreement and over-marking rate. A prompt or model change goes live only if it beats the current version on the gold set and stays ≥95% (Q-03). The gold set's owner and budget are pending (P-2).

10.6 New data tables

- ai_gateway_log / redaction_event — every AI call (token, route, vendor, model, prompt version, latency, cost) and every redaction, with no identity fields.

- marking_exception — GCSE/iGCSE exception queue: trigger (low confidence / pass disagreement / dispute), resolution, reviewer.

- gold_set_item / eval_run — examiner-marked answers and per-run accuracy results by board, question type and prompt version.

- prompt_version — versioned prompts/models per task with promotion history.

- ai_usage_cost — cost per task per day, rolled up to cost per active student (Q-04).

- audit_log — append-only log of privileged actions, 7-year retention (P-04).

- parent_ai_controls / voice_consent — voice/chat toggles, time limits, quiet hours, separate voice consent (H-09, J-06).

- school_roster_import / sso_connection / school_invoice — MIS/CSV rostering, Google/Microsoft SSO, invoice + PO billing (O-06, O-07).

10.7 Impact on build sequencing (Section 7)

- Before dev starts: build the AI Gateway first — no service calls Claude or Google directly, from day one. Start collecting the gold set (P-2).

- Pilot: GCSE/iGCSE exception marking (F-10), automated QC (E-01), Q-01 to Q-03 and Q-05, P-03/P-04, all B2B additions (O-04 to O-07), billing screens (C-08 to C-10), Chemistry answer input (D-12).

- A-Level go-live: A-Level review workbench (F-05) and provisional marks (F-09), once reviewer staffing (P-1) is settled.

- Phase 2: gamification (K-01) per client Round 1.

All 13 technology decisions in Section 2 remain locked. Section 10 records the v1.0 requirements-lock changes (21 Sep 2026). The items in Section 9 are the only things still blocking a full green light, and none of them are architectural.